Initial Project Planning Template

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6ab1f1edcc17f09b1a3eff1d |
| Project Name | ComicCraft – AI Comic Story Creator using Gemini Models |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task Story | Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & UI | USN-1 | As a developer, I can set up the ComicCraft project structure with FastAPI, templates, static folders, and dependency configuration. | 2 | High | Team | 01-10-2026 | 03-10-2026 |
| Sprint-1 | Project Setup & UI | USN-2 | As a user, I can open the ComicCraft home page and view the comic creation form. | 2 | High | Team | 01-10-2026 | 03-10-2026 |
| Sprint-1 | Project Setup & UI | USN-3 | As a user, I can enter a story prompt, character name, setting, tone, and art style. | 3 | High | Team | 01-10-2026 | 05-10-2026 |
| Sprint-2 | AI Story Generation | USN-4 | As a user, I can generate a five-panel comic outline from my story prompt using Gemini Flash. | 3 | High | Team | 06-10-2026 | 10-10-2026 |
| Sprint-2 | AI Story Generation | USN-5 | As a user, I can receive narration and dialogue for the comic panels using Gemini Pro. | 3 | High | Team | 06-10-2026 | 10-10-2026 |
| Sprint-2 | AI Story Generation | USN-6 | As a developer, I can connect the Gemini API securely through environment variables. | 2 | High | Team | 06-10-2026 | 10-10-2026 |
| Sprint-3 | AI Image Generation | USN-7 | As a user, I can generate illustrations for the comic panels using Stable Diffusion. | 5 | High | Team | 11-10-2026 | 16-10-2026 |
| Sprint-3 | AI Image Generation | USN-8 | As a user, I can generate panel images according to the selected art style and story content. | 3 | High | Team | 11-10-2026 | 16-10-2026 |
| Sprint-3 | AI Image Generation | USN-9 | As a developer, I can store generated panel images in the project static/panels folder. | 2 | Medium | Team | 11-10-2026 | 16-10-2026 |
| Sprint-4 | Comic Layout & Preview | USN-10 | As a user, I can view the generated comic panels in a structured comic layout. | 3 | High | Team | 17-10-2026 | 21-10-2026 |
| Sprint-4 | Comic Layout & Preview | USN-11 | As a user, I can preview the generated comic with narration and dialogue before exporting. | 3 | High | Team | 17-10-2026 | 21-10-2026 |
| Sprint-4 | Comic Layout & Preview | USN-12 | As a developer, I can combine generated panels and text using the layout builder. | 3 | Medium | Team | 17-10-2026 | 21-10-2026 |
| Sprint-5 | PDF Export & Testing | USN-13 | As a user, I can export the completed comic as a PDF file. | 3 | High | Team | 22-10-2026 | 25-10-2026 |
| Sprint-5 | PDF Export & Testing | USN-14 | As a developer, I can test the main comic generation and export routes. | 3 | High | Team | 22-10-2026 | 25-10-2026 |
| Sprint-5 | PDF Export & Testing | USN-15 | As a developer, I can document installation, environment configuration, and project run instructions. | 2 | Medium | Team | 22-10-2026 | 26-10-2026 |

ComicCraft Sprint Summary

| Sprint | Main Goal | User Stories | Planned Dates | Total Points |
| --- | --- | --- | --- | --- |
| Sprint-1 | Project setup and comic creation UI | USN-1 to USN-3 | 01-10-2026 to 05-10-2026 | 7 |
| Sprint-2 | Gemini-based story and dialogue generation | USN-4 to USN-6 | 06-10-2026 to 10-10-2026 | 8 |
| Sprint-3 | Stable Diffusion panel image generation | USN-7 to USN-9 | 11-10-2026 to 16-10-2026 | 10 |
| Sprint-4 | Comic layout and preview | USN-10 to USN-12 | 17-10-2026 to 21-10-2026 | 9 |
| Sprint-5 | PDF export, testing, and documentation | USN-13 to USN-15 | 22-10-2026 to 26-10-2026 | 8 |